## Quadruped Gait Prediction

# Project brief

### VERSION 1.0

### 06/02/2026

Project/Program Details

| Project/Program Name | Quadruped Gait Prediction |  |  |
| --- | --- | --- | --- |
| Team Members | Dhruv Nasit, Diviprakash Kuppusamy |  |  |
| Start Date | Jan 2026 | Completion Date | May 2026 |

Document Details

| Version | Status (Draft or Approved) | Date | Author/Editor | Details of changes |
| --- | --- | --- | --- | --- |
| 0.1 | Draft | 06/02/2026 | Dhruv Nasit, Diviprakash Kuppusamy | Initial project brief draft |

purpose and Overview of the Project

The purpose of this project is to allow small construction firms to safely deploy autonomous machinery in place of human workers to navigate hazardous environments such as crumbling structures and gas leak zones. By using intelligent locomotion and control systems, the project aims to reduce risk to human life while improving situational assessment in dangerous conditions.

Background to the proposed work

- what is the overall purpose of this project?

The overall purpose of this project is to design an intelligent autonomous system that can safely operate in hazardous environments where it would be dangerous for humans to be present. The focus is on allowing machines to move through unstable or high-risk areas like partially collapsed buildings or gas leak sites so inspection and monitoring tasks can be done without putting human workers at risk.

- what previous actions/decisions lead to the current position?

This project was motivated by the growing use of autonomous systems in areas like construction disaster response and industrial safety. Previous research has shown that machine learning based locomotion and control systems work well in simulated environments and building off that work made it reasonable to pursue this project. The decision also fits well with course goals that focus on applying data science and machine learning to practical problems.

- why it needs to be done?

Inspection and construction work in hazardous environments comes with serious safety risks especially for smaller construction firms that do not always have access to expensive safety equipment. This project addresses the need for affordable and flexible autonomous solutions that reduce the need for humans to be in dangerous situations while still allowing for proper monitoring and situational awareness.

- why it should be done now?

Recent advances in simulation tools and machine learning techniques make it easier to develop and test autonomous locomotion systems in a controlled environment. Doing this project now allows the team to take advantage of these tools in an academic setting and it also comes at a time where there is increased attention on workplace safety and stricter safety expectations in construction and inspection jobs.

- what the end result of this project should be?

The end result of this project should be a validated autonomous locomotion system that can navigate hazardous environments in simulation. The project should produce a working prototype along with performance metrics and analysis that show how autonomous systems can help reduce human exposure to dangerous situations.

- what are the implications of not doing it?

If this project is not done there would be missed opportunities to explore real world safety focused applications of autonomous systems. Hazardous inspection tasks would continue to rely heavily on human workers especially in smaller firms with fewer resources. In addition, valuable hands on experience applying ML and data science to high impact practical problems would be lost.

Objectives

- How does the purpose of the project break down into specific objectives?

The purpose of improving safety in hazardous construction environments is broken down into objectives that focus on system design modeling and evaluation. These objectives include creating a simulated environment that represents hazardous terrain developing an autonomous locomotion model for machinery and testing how well the system can move through unsafe areas without any human intervention.

- What specific, measurable results are expected at the end of the project?

By the end of the project we expect to produce a functional simulation based autonomous system that can navigate predefined hazardous scenarios with stable movement and minimal failure. Measurable results include how often the system successfully completes traversal across test environments consistency in locomotion behavior and documented performance metrics collected from multiple simulation runs.

Scope

Phase 1: Simulation Environment Setup

This phase focuses on setting up a physics based simulation environment for autonomous machinery movement in hazardous conditions like unstable terrain or structurally damaged areas. The scope includes configuring an existing simulation framework and defining the basic environmental parameters needed to test movement and navigation. The scope does not include building a custom physics engine real world environment scanning or any physical hardware integration.

Phase 2: Locomotion and Control Model Development

This phase involves developing a machine learning based locomotion and control model that allows autonomous movement inside the simulated hazardous environment. The scope includes training and tuning the model using data generated from the simulation along with predefined state inputs. The scope excludes manual control teleoperation human in the loop control during deployment and advanced multi agent coordination.

Phase 3: Performance Evaluation and Analysis

This phase focuses on evaluating how well the autonomous system can safely and consistently move through hazardous scenarios. The scope includes defining performance metrics like stability traversal success rate and failure frequency and running controlled simulation experiments. The scope does not include real world testing regulatory certification or long term optimization of the system.

Phase 4: Documentation and Presentation

This phase focuses on creating documentation and presentation materials that summarize the system design methodology results and limitations. The scope includes a final technical report and a project presentation for academic evaluation. The scope excludes commercialization planning industry deployment guides or any post course maintenance.

Scope Exclusions (Summary)

This project explicitly excludes physical robot deployment real world data collection live hazardous site operation regulatory compliance evaluation and large scale system scaling. These exclusions help keep the project focused measurable and achievable within the academic timeline.

Deliverables

| Unique ID / WBS ref | Deliverable title | Deliverable description |
| --- | --- | --- |
| D1 | Simulation Environment | A configured simulation environment that models hazardous conditions such as unstable structures or unsafe terrain for autonomous machinery testing. |
| D2 | Autonomous Control System | A software-based autonomous locomotion and control system that allows machinery to navigate the simulated hazardous environment without human involvement. |
| D3 | Training and Testing Data | Simulation-generated datasets used to train and evaluate the autonomous control system. |
| D4 | Performance Evaluation Results | Documented results measuring system stability, traversal success, and failure cases across multiple simulated scenarios. |
| D5 | Technical Documentation | Written documentation describing the system design, methodology, assumptions, and limitations of the project. |
| D6 | Final Project Report | A complete project report summarizing objectives, development process, results, and conclusions. |
| D7 | Final Presentation Materials | Presentation slides used to communicate the project motivation, approach, and outcomes during the final review. |

benefits

An autonomous machine is being created to work in dangerous environments and will reduce the risk of human injury. It is difficult to estimate how much benefit this will have as it will be impossible to calculate before construction is completed. However, it will provide an immediate solution by eliminating the need for humans to perform hazardous work. Additional benefits to small contractors will include improved productivity due to a quicker and safer way of evaluating construction sites. In the long term, a safer construction site will be created, and models of autonomous safety solutions (based on simulations) will be shown to support safety of the industry. Construction workers, small contractors, inspectors and emergency responders will all benefit from this project through not only the immediate benefits of being safer but also the longer term, widespread use of autonomous safety technologies.

Assumptions

This project assumes that the necessary simulation tools, software libraries and compute resources that are required by the project team will remain accessible throughout the life of this project, and that all team members will continue to participate in the project throughout the duration of the project. In addition, it is expected that there will be no changes to the course requirements or scope of the project during development. Furthermore, it is expected that the existing simulations will be adequate for simulating the hazardous environment in a realistic way without using actual physical hardware or collecting data from the real world.

Constraints

Constraints for this project include the fixed academic timeline and submission deadlines set by the course as well as limited computational resources available for simulation and model training. The project is limited to a simulation only environment since no physical robotic hardware or real world hazardous site access is available. Additionally the project relies on existing software frameworks and tools which limits how much customization can be done to the underlying physics and environment models.

Risks

The main risk of this project is that the autonomous system may not perform reliably across all simulated hazardous scenarios which could result in unstable or unsafe navigation behavior. There is also a risk related to the limited timeline since not having enough time for model tuning or evaluation could affect overall performance. Another risk is that simulated environments may not fully represent real world hazardous conditions which could limit how applicable the results actually are and if not addressed these risks could impact the project meeting its objectives within the course constraints.

Other areas of Project affected

This project could impact the construction industry's safety operations, inspection process and procedures and training practices for the small construction industry and similar organizations. These project elements are the responsibility of the technical development and safety management teams. However, the project may have an indirect impact on end users such as inspectors and site supervisors in terms of how hazardous assessments are conducted. While external stakeholders do not need to be involved in the project, it is necessary for the technical development staff to understand who these safety-focused stakeholders and potential end users are. This will help ensure that the project meets the operational needs of the real world.

Major dependencies

The primary dependencies for this project will be a dependable machine learning framework and/or simulation framework and all software libraries needed to create and test autonomous locomotion systems. The project relies on currently available physics-based simulation tools to provide computer-based simulations of hazardous environments and on software libraries to assist with training and testing performance. The project is also dependent upon having access to sufficient computing resources to run simulations and train models within the time frame of the project. Any disturbances experienced by any of these dependencies would affect the development schedule of the project and would be considered a risk to the project.

Stakeholders

| Stakeholder | Power | Interest | Legitimacy |
| --- | --- | --- | --- |
| Project Team | High | High | High |
| Small construction Frims | Medium | High | High |
| Construction workers and inspectors | Low | High | Medium |
| Safety Managers / Site Supervisors | Medium | High | High |
| Autonomous Machinery Manufacturers | Low | Medium | Medium |
| Emergency Response Organizations | Low | Medium | Medium |

Staff Resources

A team of two individuals will complete the project; they possess programming, data analysis, and project coordination abilities. They have prior experience programming in Python and have a thorough understanding of machine learning fundamentals and basic project management, which are required for setting up simulations, developing models, and monitoring their progress. As more work on the project continues, the team will develop other capabilities such as those listed above for the project. The team will be responsible for all project management tasks (including scheduling, coordination, and documentation) in order to ensure that all deliverables are completed in a timely manner.

Outline estimates of time and cost

We have eleven weeks to complete the project. The potential cost breakdown is as follows:

| Name | Cost |
| --- | --- |
| Team member effort | $0 |
| Simulation software and ML libraries (open source) | $0 |
| Computing resources (university-provided and personal) | $0 |
| Development tools and IDEs | $0 |
| Documentation and presentation tools | $0 |
| Total | $0 |

Estimated Project duration:

| Phase | Duration |
| --- | --- |
| Planning & Design | 1–2 weeks |
| Simulation Setup | 2–3 weeks |
| Model Development & Training | 3–4 weeks |
| Evaluation & Testing | 2 weeks |
| Documentation & Presentation | 1–2 weeks |
| Total Time | 11 weeks |